# Enterprise Development Grant (EDG) Proposal

## Evergreen AI — AI-Powered Business Operations & B2B E-Commerce Platform

Submitted by: Evergreen Group Pte Ltd

Date: February 2026

Document Reference: EG-EDG-2026-001

# 1. Company Profile

## 1.1 Company Information

| Field | Details |
| --- | --- |
| Company Name | Evergreen Group Pte Ltd |
| UEN | 197801558C |
| Date of Incorporation | 1978 |
| Industry | Office Supplies Wholesale & Retail |
| Principal Business Activity | Distribution and retail of office supplies, stationery, and related products |
| Number of Employees | 20 |
| Annual Revenue | SGD 1,500,000 |
| Registered Address | 8 New Industrial Road, #01-02/03, LHK3, Singapore 536200 |
| Contact Person | Mrs Wee |
| Email | mrswee@evergreen.com.sg |
| Phone | +65 9683 1343 / +65 9424 4633 |
| Website | https://evergreen.com.sg |
| E-Shop | https://eshop.evergreen.com.sg |

## 1.2 Business Background

Evergreen Group Pte Ltd is a well-established Singapore office supplies company founded in 1978, serving corporate clients, schools, and government organisations for over 45 years. The company distributes a wide range of office products including stationery, paper products, printing supplies, and office equipment through both B2B direct sales and online marketplaces (Shopee.sg, Lazada.sg).

With 20 employees across sales, marketing, and operations, Evergreen manages a product catalogue of over 5,000 SKUs and serves approximately 1,000 corporate customers. The company faces increasing competitive pressure from online retailers and large distributors, making operational efficiency and digital capabilities critical to maintaining market position and enabling growth.

Evergreen currently operates a custom ERP system for inventory and order management but relies heavily on manual processes for document handling, e-commerce content creation, quotation management, and corporate customer ordering — areas where AI and digital automation can deliver significant productivity improvements.

# 2. Problem Statement

## 2.1 Industry Context

Singapore's office supplies distribution industry is characterised by thin margins, high transaction volumes, and increasingly demanding corporate customers who expect fast turnaround, accurate pricing, and self-service ordering capabilities. While large distributors have invested in enterprise-grade systems, SMEs like Evergreen operate with legacy tools and manual workflows that limit scalability.

The rise of AI and e-commerce has created both a threat and an opportunity. Companies that fail to digitise risk losing customers to online platforms; those that adopt AI-powered automation can dramatically improve efficiency and customer experience.

## 2.2 Current Process & Pain Points

Evergreen's daily operations involve several manual, time-consuming processes:

- Document Processing — Sales staff manually process 30–50 incoming documents daily (invoices, purchase orders, delivery orders) arriving via email, WhatsApp, and scanned paper. Each document requires 5–10 minutes of manual data entry into spreadsheets for ERP import.

- E-commerce Listing Creation — Marketing staff manually create product listings for Shopee and Lazada: photographing products, removing backgrounds, writing descriptions. Each SKU takes 20–30 minutes to list, with 500+ products in the backlog.

- Quotation Preparation — Sales staff manually prepare quotations for corporate customers by looking up past purchase history, current pricing, and typing out quotation documents. Each quotation takes 30–45 minutes.

- Corporate Customer Ordering — Corporate customers must call, email, or WhatsApp to place orders. Sales staff manually process these into the ERP system, taking 10–15 minutes per order. There is no self-service ordering capability.

- Price Management — Maintaining contract pricing for ~1,000 corporate customers is done via spreadsheets. Checking the correct price for a customer-product combination takes 3–5 minutes and is error-prone.

- Customer Support — Enquiries about pricing, order status, and product availability are handled ad-hoc via phone and WhatsApp, with no centralised tracking or history.

## 2.3 Key Challenges

| Challenge | Impact |
| --- | --- |
| Manual document processing | 4+ hours/day of repetitive data entry; frequent errors in ERP data |
| Slow e-commerce listing creation | 500+ product backlog; losing online sales to competitors |
| Manual quotation preparation | Sales team spends 40% of time on admin instead of selling |
| No self-service ordering for corporates | Customers wait hours for order confirmation; lost orders |
| Spreadsheet-based pricing | Pricing errors; no audit trail; risk of revenue leakage |
| No budget visibility for corporate customers | Customer overspending; manual budget tracking |

## 2.4 Business Impact

For Evergreen's current operation with 20 employees, 1,000 corporate customers, and 50+ daily documents:

- Document processing: 50 docs × 8 min = 6.7 hours/day

- E-commerce listings: 15 SKUs × 25 min = 6.3 hours/day

- Quotation preparation: 10 quotes × 38 min = 6.3 hours/day

- Order processing: 30 orders × 12 min = 6.0 hours/day

- Price checking & management: 30 lookups × 4 min = 2.0 hours/day

Total: Over 27 man-hours per day consumed by manual processes that can be automated with AI. This is equivalent to 3.4 full-time employees dedicated entirely to administrative tasks, representing approximately SGD 120,000/year in labour cost that could be redirected to higher-value activities.

# 3. Objective of Proposed Project

## 3.1 Project Goals

The objective is to develop Evergreen AI, an integrated AI-powered business operations and B2B e-commerce platform that automates document processing, e-commerce content generation, quotation management, and corporate customer ordering through a single unified system.

### Measurable Targets

| Objective | Target | Measurement |
| --- | --- | --- |
| Reduce document processing time | From 8 min to 2 min per document | **75% reduction** |
| Increase e-commerce listing output | From 15 SKUs/day to 75 SKUs/day | **5x increase** |
| Reduce quotation preparation time | From 38 min to 5 min per quote | **87% reduction** |
| Enable self-service corporate ordering | From 12 min to 2 min per order | **83% reduction** |
| Automate price management | From 4 min to 0 min per lookup | **100% automation** |
| Overall admin effort reduction | Across all processes | **75%+ reduction** |

## 3.2 Strategic Alignment with National Initiatives

Evergreen AI is directly aligned with several Singapore national strategies:

- Smart Nation Initiative — Introduces AI/LLM technology to a traditional wholesale distribution company, enabling data-driven operations and automated decision-making.

- Retail Industry Transformation Map (ITM) — Supports the ITM's focus on leveraging technology for operational efficiency and omni-channel commerce in the retail and wholesale sector.

- SME Go Digital — Provides an integrated AI solution for a long-standing SME, demonstrating that AI adoption is accessible and impactful for traditional businesses.

- National AI Strategy 2.0 — Exemplifies practical enterprise AI adoption with measurable productivity outcomes, aligned with Singapore's push for broad-based AI utilisation.

- Productivity Growth — Delivers 75%+ productivity improvement across multiple business processes, enabling the company to scale without proportional headcount increases.

# 4. Proposed Solution

## 4.1 System Overview

Evergreen AI is a unified web-based platform with two integrated portals:

- Operations Portal (Internal) — AI-powered document processing, e-commerce content generation, and quotation management for Evergreen's sales and marketing teams.

- B2B Procurement Portal (Customer-Facing) — Self-service ordering platform for corporate customers with personalised contract pricing, budget controls, and AI-powered quick ordering.

Both portals share a common product catalogue and customer database, enabling seamless data flow between internal operations and customer-facing services.

## 4.2 Key Modules

| # | Module | Description | Key Features |
| --- | --- | --- | --- |
| 1 | **AI Document Processing** | Automated OCR and data extraction from invoices, POs, and delivery orders | Multi-channel ingestion (email, WhatsApp, folder); AI-powered OCR + structured data extraction; side-by-side review UI; Excel export for ERP import; product catalogue matching |
| 2 | **AI E-commerce Content Generator** | AI-generated marketplace listings for Shopee and Lazada | Product photo enhancement (background removal, lifestyle shots); platform-specific titles, descriptions, and bullet points; content review queue; copy-to-clipboard for marketplace posting |
| 3 | **AI Quotation System** | Smart quotation generation from customer purchase history | Sales history analysis; AI-suggested product lists with historical pricing; professional branded PDF generation; direct email to customers; quotation tracking |
| 4 | **B2B Procurement Portal** | Self-service ordering with contract pricing and budget controls | Personalised catalogue (contract/public pricing); shopping cart with real-time budget display; PO creation; order history; budget enforcement (company + individual) |
| 5 | **AI Quick Order** | AI-powered bulk ordering from free-text input | Paste order list (any format); AI parses and matches to catalogue; one-click add to cart; handles SKUs, product names, and mixed formats |
| 6 | **Customer Support** | In-portal support channel | Customer enquiry submission; admin response queue; conversation history; file attachments |
| 7 | **Contract Pricing Engine** | Complex per-customer pricing management | Per-company contract pricing (permanent — can never increase); 3 visibility modes (contract-only / contract + public / public-only); manager approval workflow; price audit trail |
| 8 | **Budget Control System** | Dual-level budget enforcement | Monthly company budgets; individual user budgets; cost centre tracking; hard block when exceeded; automatic monthly reset |

## 4.3 Key Differentiators

- AI-First Approach — Every module leverages AI: LLM for document extraction and content generation, computer vision for OCR and image enhancement, and natural language understanding for quick order parsing.

- Unified Platform — Document processing, e-commerce, quotations, and B2B ordering share a single product catalogue and customer database, eliminating data silos.

- Permanent Pricing Guarantee — Contract prices are enforced at the database level and can never be increased, building trust with corporate customers.

- Dual Budget Enforcement — Both company-level and individual user budgets with database-level locking to prevent overspending, even under concurrent ordering.

# 5. Technology Framework

## 5.1 Technology Stack

| Component | Technology | Justification |
| --- | --- | --- |
| Frontend | Next.js 14 + Tailwind CSS + shadcn/ui | Modern React framework; great for internal tools and customer portals |
| Backend | Next.js API Routes / Hono.js | Lightweight, high-performance TypeScript backend |
| Database | PostgreSQL | Enterprise-grade; strong constraint support for pricing rules and budget enforcement |
| AI/LLM | Google Gemini + OpenAI GPT-4o | Dual-model: Gemini for cost-effective document extraction; GPT-4o for high-quality content generation |
| OCR | Google Cloud Vision API | Best-in-class accuracy for mixed English/Chinese documents |
| Image AI | Remove.bg API + OpenAI DALL-E 3 | Background removal + AI-generated lifestyle product shots |
| WhatsApp | GreenAPI | Document ingestion via WhatsApp Business API |
| Email | Resend + IMAP | Transactional emails + email document ingestion |
| File Storage | DigitalOcean Spaces (S3-compatible) | Cost-effective; Singapore region available |
| Hosting | DigitalOcean App Platform | Singapore region; cost-effective for SME deployment |

## 5.2 Security & Compliance

| Requirement | Implementation |
| --- | --- |
| Data Encryption | TLS 1.3 in transit; AES-256 at rest |
| Access Control | Role-based access control (Admin, Sales, Marketing, Customer) |
| PDPA Compliance | Data minimisation; consent management; retention policies |
| Pricing Integrity | Database-level constraint: contract prices can never increase |
| Budget Integrity | Database-level row locking for concurrent budget enforcement |
| Audit Trail | Complete logging of all pricing changes, orders, and data access |
| Data Residency | All data hosted in Singapore (DigitalOcean SGP1 region) |
| Backup | Automated daily backups with 30-day retention |

# 6. Productivity Improvement Analysis

## 6.1 Before vs After Comparison

| Process | Before (Manual) | After (Evergreen AI) | Time Saved | Improvement |
| --- | --- | --- | --- | --- |
| Document Processing | 8 min/doc | 2 min/doc (review only) | 6 min/doc | **75%** |
| E-commerce Listing | 25 min/SKU | 5 min/SKU (review only) | 20 min/SKU | **80%** |
| Quotation Preparation | 38 min/quote | 5 min/quote (review only) | 33 min/quote | **87%** |
| Corporate Order Processing | 12 min/order | 2 min/order (self-service) | 10 min/order | **83%** |
| Price Checking | 4 min/lookup | 0 min (automated) | 4 min/lookup | **100%** |
| Customer Support | 15 min/enquiry (scattered) | 5 min/enquiry (centralised) | 10 min/enquiry | **67%** |

## 6.2 Projected Impact (Current Operations Scenario)

| Metric | Before | After | Savings |
| --- | --- | --- | --- |
| Daily admin man-hours | 27.3 hours | 6.5 hours | **20.8 hours/day** |
| Equivalent FTEs on admin work | 3.4 staff | 0.8 staff | **2.6 FTEs freed** |
| Monthly admin cost (at SGD 3,000/FTE) | SGD 10,200 | SGD 2,400 | **SGD 7,800/month** |
| Annual admin cost savings | — | — | **SGD 93,600/year** |
| E-commerce listing throughput | 15 SKUs/day | 75 SKUs/day | **5x increase** |
| Quotation turnaround | 2–4 hours | 15 minutes | **90% faster** |
| Corporate order turnaround | 1–2 hours (manual) | Instant (self-service) | **Immediate** |

## 6.3 Expected Outcomes

- 75%+ reduction in overall administrative effort — freeing sales and marketing staff to focus on revenue-generating activities.

- 5x increase in e-commerce listing output — accelerating the 500+ product backlog and capturing more online sales.

- 87% faster quotation turnaround — enabling sales team to respond to customer requests within minutes instead of hours.

- Self-service ordering for corporate customers — eliminating phone/email order bottleneck and improving customer satisfaction.

- 100% accurate pricing — contract prices managed systemically with audit trail, eliminating spreadsheet errors and revenue leakage.

- Budget compliance — automated enforcement ensures corporate customers never exceed approved spending limits.

# 7. Implementation Plan

## 7.1 Project Timeline

The project follows an Agile methodology over 3 months:

| Phase | Duration | Deliverables |
| --- | --- | --- |
| **Phase 1: Foundation & Document Processing** | Month 1 (Weeks 1–4) | Project setup, database schema, user auth, document ingestion (email/WhatsApp/folder), OCR integration, AI data extraction, document review UI, Excel export, product catalogue import |
| **Phase 2: E-commerce, Quotations & B2B Portal** | Month 2 (Weeks 5–8) | E-commerce content generation (text + images), content review queue, AI quotation builder, PDF generation, B2B portal (catalogue, cart, checkout, PO creation), contract pricing engine |
| **Phase 3: Budget Controls, Integration & Launch** | Month 3 (Weeks 9–12) | Budget enforcement system, AI quick order, customer support module, spending reports, end-to-end integration testing, UAT with Evergreen staff, production deployment |

## 7.2 Milestones

| Week | Milestone | Deliverable |
| --- | --- | --- |
| Week 4 | Document processing operational | OCR + AI extraction + review + Excel export working end-to-end |
| Week 6 | E-commerce content live | AI-generated listings for Shopee/Lazada with photo enhancement |
| Week 8 | B2B portal operational | Corporate customers can browse, order, and view budgets |
| Week 10 | Full integration complete | All modules connected; pricing + budget enforcement verified |
| Week 12 | Production launch | UAT complete; deployed to production; staff trained |

# 8. Project Cost Breakdown

## 8.1 Development Costs

| # | Component | Description | Cost (SGD) |
| --- | --- | --- | --- |
| 1 | AI Document Processing Module | OCR integration, LLM data extraction, multi-channel ingestion, review UI, Excel export | 20,000 |
| 2 | AI E-commerce Content Module | Product photo enhancement, listing generation (Shopee/Lazada), content review queue | 16,000 |
| 3 | AI Quotation System | Sales history analysis, AI quotation builder, PDF generation, email delivery | 12,000 |
| 4 | B2B Procurement Portal | Customer catalogue, shopping cart, checkout, PO creation, order management | 22,000 |
| 5 | Contract Pricing Engine | Per-company pricing, 3 visibility modes, approval workflow, price audit trail | 8,000 |
| 6 | Budget Control System | Company + individual budgets, cost centres, monthly reset, race condition handling | 6,000 |
| 7 | AI Quick Order & Customer Support | Paste-order AI parsing, support messaging system | 5,000 |
| 8 | Product Catalogue & Integration | Shared catalogue, CSV/Excel import, search, category management | 3,000 |
| 9 | Infrastructure & DevOps | Cloud setup, CI/CD, monitoring, security configuration | 3,000 |
| 10 | Testing & Quality Assurance | Integration testing, UAT, performance testing, pricing/budget validation | 2,000 |
| 11 | Project Management | Sprint planning, coordination, documentation, training | 1,000 |
|  | **Total** |  | **98,000** |

## 8.2 Cost Justification

- Modules 1 & 4 receive the highest allocation as they represent the most complex technical work: AI document processing requires OCR + LLM integration with multi-channel ingestion, while the B2B portal requires complex pricing logic, budget enforcement with database-level locking, and multi-tenant customer management.

- Module 2 (E-commerce) involves AI image processing and dual-platform content generation with distinct format requirements.

- Module 5 (Contract Pricing) is architecturally critical — the "price can never increase" constraint must be enforced at the database level with full audit trail.

- The total budget of SGD 98,000 covers a comprehensive AI-powered platform that replaces 6+ manual processes with automated, intelligent workflows.

## 8.3 Annual Operating Costs (Post-Launch)

| Item | Annual Cost (SGD) |
| --- | --- |
| Cloud Hosting (DigitalOcean) | 4,800 |
| AI/LLM API Usage (Gemini + OpenAI) | 6,000 |
| OCR API (Google Cloud Vision) | 2,400 |
| Image Processing API (Remove.bg) | 1,200 |
| WhatsApp API (GreenAPI) | 2,400 |
| Email Service (Resend) | 600 |
| SSL & Domain | 200 |
| **Total Annual Operating Cost** | **17,600** |

# 9. Maintenance & Support

## 9.1 Annual Maintenance Plan

NexStack Pte Ltd (the development vendor) will provide 1 year of free maintenance and support post-launch, including:

- Software Updates: Monthly feature updates and security patches

- System Monitoring: 24/7 automated monitoring with alerting

- Database Maintenance: Weekly optimisation and daily automated backups

- API Management: Monitoring and updating third-party API integrations (LLM, OCR, image processing)

- User Support: Dedicated support channel for Evergreen staff and technical issues

## 9.2 Service Level Agreement (SLA)

| Priority | Description | Response Time | Resolution Time |
| --- | --- | --- | --- |
| **P1 — Critical** | System down; orders or document processing unavailable | 30 minutes | 4 hours |
| **P2 — High** | Major feature unavailable (e.g., AI extraction failing) | 2 hours | 8 hours |
| **P3 — Medium** | Minor issue; workaround available | 4 hours | 24 hours |
| **P4 — Low** | Enhancement request or cosmetic issue | 24 hours | 5 business days |

## 9.3 System Uptime Target

- 99.5% monthly uptime for core services (portals, ordering, document processing)

- Planned maintenance windows: Sunday 02:00–06:00 SGT

# 10. Expected Business Impact

## 10.1 For Evergreen Group Pte Ltd

| Impact Area | Expected Outcome |
| --- | --- |
| **Productivity** | 75%+ reduction in admin effort; 2.6 FTEs redirected to sales and customer service |
| **Cost Savings** | Estimated SGD 93,600/year in admin cost savings |
| **Revenue Growth** | 5x faster e-commerce listings → capture online sales from 500+ product backlog |
| **Customer Experience** | Self-service ordering portal; instant quotations; real-time budget visibility |
| **Pricing Accuracy** | Elimination of spreadsheet pricing errors; systematic contract management |
| **Scalability** | Handle 2–3x order volume without additional headcount |

## 10.2 For Corporate Customers

| Impact Area | Expected Outcome |
| --- | --- |
| **Self-Service** | 24/7 ordering capability without waiting for sales staff |
| **Budget Control** | Real-time budget visibility and automatic enforcement |
| **Faster Quotations** | AI-generated quotations delivered in minutes, not hours |
| **Order Accuracy** | AI-powered quick order reduces ordering errors |
| **Transparency** | Full order history, pricing visibility, and spending reports |

## 10.3 Long-Term Sustainability

Evergreen AI is designed to sustain itself beyond the grant period:

- Operational Savings — The SGD 93,600/year in admin cost savings alone covers the annual operating cost (SGD 17,600) by 5x, making the system self-funding from Year 1.

- Revenue Uplift — Faster e-commerce listings and self-service ordering are expected to grow revenue by 10–15% through increased online presence and improved customer retention.

- Competitive Advantage — AI-powered operations and a modern B2B portal differentiate Evergreen from competitors still relying on manual processes.

# 11. Justification for Government Support

## 11.1 SME Constraints

Evergreen Group is a 20-person SME with SGD 1.5M annual revenue operating in a low-margin industry:

- Capital Constraints — The SGD 98,000 development cost represents 6.5% of annual revenue, a significant investment for a traditional wholesale business. Government co-funding would de-risk the digital transformation.

- Technology Gap — As a 45-year-old company, Evergreen has deep industry expertise but limited in-house technology capability. External vendor development is necessary.

- Competitive Pressure — Larger distributors and online platforms are capturing market share. Without AI adoption, Evergreen risks being left behind.

## 11.2 National Strategic Alignment

| National Initiative | Evergreen AI Alignment |
| --- | --- |
| **Smart Nation** | Brings AI/LLM technology to a traditional wholesale SME; demonstrates accessible AI adoption |
| **Retail ITM** | Leverages AI for operational efficiency and omni-channel commerce (marketplace + B2B portal) |
| **National AI Strategy 2.0** | Practical enterprise AI with measurable outcomes across document processing, content generation, and pricing |
| **SME Go Digital** | Comprehensive digitalisation of a long-standing SME — from manual to AI-powered operations |
| **Productivity Drive** | 75%+ productivity improvement with annual savings exceeding SGD 93,000 |

## 11.3 Multiplier Effect

- Industry-wide example — Demonstrates that AI adoption is feasible and profitable for traditional wholesale/distribution SMEs across Singapore.

- Customer ecosystem — 1,000 corporate customers benefit from self-service ordering, budget tools, and faster service.

- Job quality improvement — Staff are freed from repetitive data entry to focus on sales, customer relationships, and business development.

## 11.4 Distinction from Existing Projects

This project is a completely new, independent initiative that does not overlap with any existing grant-funded projects. The Evergreen AI platform is being built from scratch with new AI capabilities and a new B2B customer portal that do not exist in Evergreen's current systems.

# 12. Declaration & Approval

## 12.1 Declaration

We, Evergreen Group Pte Ltd, hereby declare that:

- All information provided in this proposal is true, accurate, and complete to the best of our knowledge.

- The proposed project has not received and is not currently receiving funding from any other government grant for the same scope of work.

- This project is a new, independent initiative with no overlap with any existing grant-funded projects.

- We undertake to comply with all terms and conditions of the Enterprise Development Grant.

- We will maintain proper records and documentation of all project expenditures.

- We acknowledge that any misrepresentation may result in the revocation of the grant and recovery of disbursed funds.

## 12.2 Authorised Signatory

| **Name:** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |
| --- | --- |
| **Designation:** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |
| **NRIC (last 4 digits):** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |
| **Date:** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |
| **Signature:** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |

| **Company Stamp:** |  |
| --- | --- |
|  | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |

End of Proposal

Evergreen Group Pte Ltd — EDG Proposal — Evergreen AI

Document Reference: EG-EDG-2026-001 | February 2026